Housing Asset Management Strategy 2025 to 2030

St Strat title

Norwich City Council

Policy

Title: Housing Asset Management Strategy

Owner: Anthony Wiggins

Approval level: Cabinet

Version: Draft subject to Cabinet Approval on 3 December 2025

Published date:

Review period: Five years

Review date:

| Version control |  |  |  |
| --- | --- | --- | --- |
| Date | Version number | Reason | Author |
| 05/11/25 | 1 | For Approval | Anthony Wiggins |

Contents

1. Introduction	4

2. Purpose of this Strategy	6

3. Key Principles	6

4. Our Portfolio	7

5. Compliance and Safety	11

5.2 Asset Compliance	11

5.6 Health and safety	13

5.9 Decent Homes Standard	14

5.10 Housing Health and Safety Rating System (HHSRS)	15

6. Investment and Maintenance	19

6.6 Planned works and cyclical programmes	21

6.8 Responsive and voids maintenance	21

7. Asset Performance and Options Appraisal	22

7.2 Stock Condition Data	22

7.7 Component Life Cycle	25

8. Sustainability and Energy Efficiency	30

9. Data and Systems	31

10. Resident Engagement	32

11. Governance and Reporting	32

12. Conclusion	32

1. Introduction

This strategy sets out how we will look after, improve and increase our homes so they remain safe, compliant and fit for the future.

Our asset management approach is rooted in understanding and responding to the needs and aspirations of our residents. We are responsible for providing good-quality, affordable homes. However, homes are more than buildings, they are the foundation of thriving communities. That is why we place customers at the heart of the decisions we make, ensuring that our approach to maintaining and improving homes reflects what matters most to the people who live in them. To do all this well, we must manage our property portfolio effectively.

That means:

- Meeting all legal and regulatory requirements.

- Making sure homes are safe, warm and sustainable.

- Using our resources wisely to deliver value for money.

- Planning so our homes meet the needs of current and future residents.

The strategy covers all the property, of all tenures, that are owned or managed as part of Norwich’s Housing Revenue Account portfolio and work as a housing provider.

Foreword by Councillor Beth Jones, Cabinet Member for Housing.

Welcome to Norwich City Council’s Housing Asset Management Strategy 2025 to 2030.

We are Norwich – a community led plan 2024 to 2029, our Council wide five-year plan is Norwich’s vision for the city, developed in partnership with our community. Its ambition is that everyone in Norwich should have a place they call home, Norwich should be a green, clean, vibrant, accessible and sustainable place with everyone empowered to contribute to tackling the climate emergency.

The Council is one of East Anglia’s largest providers of social housing, with over 14,000 rented homes and 3,500 leasehold homes. Our social housing makes up about 30% of all homes in the local authority area.

As a Council we have invested significant financial resources in our homes over recent years and have now developed a strategy to maintain the condition of homes, whilst continuing to invest and chart our course to decarbonisation. This strategy sets out the vision and aims for the management of our housing; to tackle the challenges around future investment requirements and energy efficiency. This strategy also reflects the changes in social housing regulatory requirements and other legislative changes. Finally, we needed a strategy that considers our financial circumstances and overall financial capacity of the Housing Revenue Account (HRA) that funds our Council housing. This strategy reflects current established best practice for social landlords to have a detailed understanding of their assets, whilst setting out a framework for how to make best use of these assets in pursuit of housing and wider objectives. This ‘active asset management’ reflects a more proactive approach to investment in homes and Norwich as a place to live. This strategy demonstrates how we will use this to deliver a range of objectives including the provision of good quality homes for tenants and leaseholders, the provision of sustainable homes and increasing dwellings with good energy efficiency. This is all supported by an underlying principle of obtaining good value for money from assets. As well as establishing principles to inform investment decisions, this strategy also sets out the strategic mechanisms which will support effective decision making and delivery. Through strategic investment and improvements in housing stock, the strategy supports Norwich's vision of a borough where residents have access to secure and well-maintained homes. By addressing housing quality, the strategy not only enhances residents' quality of life but also fosters stronger communities, aligning with Norwich's goals for inclusivity, sustainability and social equity.

2. Purpose of this Strategy

Asset management is the management of the physical assets Norwich holds as a housing provider in order to meet service and financial objectives. Norwich will ensure that its housing stock meets current and future needs. It will plan for investment in stock including repair and improvements. This strategy puts in place a clear structure for delivering good asset management.

The purpose of this strategy is to:

- Provide a clear framework for how we manage our homes and buildings.

- Guide investment decisions and pro-actively manage based on good data and resident feedback.

- Ensure we meet the standards set by the Regulator of Social Housing and other statutory bodies.

- Deliver safe, sustainable homes that reflect resident priorities.

- Support our wider organisational goals, including tackling climate change, improving resident satisfaction and making best use of our assets.

The aim of this strategy is to ensure a structured, planned and sustained way to deliver all the needs of our asset including compliance, stock improvement, planned maintenance and responsive repair.

3. Key Principles

Our approach is built on the following principles:

- Safety First – Full compliance with building safety, fire safety, gas, electrical, water, lifting equipment, asbestos and damp and mould regulations.

- Resident Focus – Residents’ experience and feedback help shape our investment decisions.

- Evidence-Based Decisions – We will use accurate stock condition data, compliance records and financial modelling.

- Sustainability – We will improve energy efficiency and reduce carbon emissions in line with Norwich’s Community-led plan.

- Value for Money – We will prioritise investment where it has the greatest benefit and considers options for poor-performing assets.

To implement the strategy Norwich will:

- Effectively manage and report on the legal compliance of components and

homes.

- Improve knowledge of homes by the continuing use and review of asset data.

- Improve the future programming of work through rationalisation and the review of data and systems.

- Deliver an efficient, effective and economic repairs and maintenance service through intelligent analysis of property and component data.

- Increase the energy efficiency of homes and deliver a sustainable investment programme.

- Continue to listen to residents about their homes and the services provided to

them.

- Ensure asset management decisions are informed by residents through structured engagement.

- Build effective communication and collaboration channels with relevant stakeholders.

4. Our Portfolio

We own and manage 17,500 homes across Norwich City. The stock includes:

- Social housing for rent

- Sheltered housing

- Leasehold home ownership properties

- Communal spaces and structures

- Properties leased to partner organisations

The portfolio is varied in age, design and condition. We need a clear plan to manage costs, meet compliance requirements and ensure long-term sustainability.

The following information shows the profile of the existing stock:

Profile of stock by construction year and ownership type

| Construction Year | Council Owned | Leasehold | Number of Homes |
| --- | --- | --- | --- |
| Pre - 1900 | 51 | 35 | 86 |
| 1900 - 1929 | 1096 | 12 | 1108 |
| 1930 - 1949 | 3752 | 378 | 4130 |
| 1950 - 1966 | 3938 | 1287 | 5225 |
| 1967 - 1975 | 2782 | 1265 | 4047 |
| 1976 - 1982 | 1356 | 390 | 1746 |
| 1983 - 1990 | 753 | 66 | 819 |
| 1991 - 1995 | 29 | 6 | 35 |
| 1996 - 2001 | 0 | 0 | 0 |
| 2002 - 2011 | 1 | 0 | 1 |
| 2012 - 2022 | 195 | 6 | 201 |
| 2023 onwards | 81 | 0 | 81 |
|  | 14,034 | 3,445 | 17,479 |

Profile of homes by Ownership / Property Type / Bedroom Number

| All Council Property Types by Bedroom No. |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Property Type | 1 bed | 2 bed | 3 bed | 4 bed | 5 bed | 6 bed | Total |
| House | 12 | 571 | 4,743 | 398 | 45 | 12 | 5,781 |
| Bungalow | 663 | 183 | 19 | 0 | 1 | 0 | 866 |
| Flat | 2,765 | 4,110 | 52 | 0 | 0 | 0 | 6,927 |
| Maisonette | 0 | 60 | 400 | 0 | 0 | 0 | 460 |
|  | 3,440 | 4,924 | 5,214 | 398 | 46 | 12 | 14,034 |

Profile of our block and flats

| Flats / Maisonettes by Storey |  |  |
| --- | --- | --- |
| Storey Height | Homes | Blocks |
| 1-2 Storey | 5298 | 2038 |
| 3-4 Storey | 4701 |  |
| 5-6 Storey (11m-18m) | 244 | 11 |
| 7+ storey (18m+) | 562 | 11 |

5. Compliance and Safety

5.1 	The health and safety of residents, staff, contractors and visitors to all of our homes is of paramount importance. Norwich has robust systems and processes in place to ensure that assets and components under our control comply with the appropriate statutory, regulatory and corporate standards. There are three main areas where compliance directly relates to the management of assets (i) Asset compliance; (ii), Health and Safety on site and (iii) the Housing Health and Safety Rating System (HHSRS) / Decent Homes Standard.

## Asset Compliance

5.2 	Asset compliance has become increasingly complex. The key challenges identified in this strategy in managing asset compliance are:

- An increasing requirement of legislative and regulatory duties falling to housing landlords.

- Precision in identifying relevant assets and building components on data systems.

- Some higher risk buildings that require a safety case report.

- Recognising that there is a wide range of management responsibilities in our buildings that must also be aligned with the risks due to some residents’ vulnerabilities.

- There is, apart from specific detailed legislation in each area, a general duty of care required by Norwich to its employees, tenants and the public that flows from the Health and Safety at Work Act 1974 and the Fire Safety Order 2005.

5.3 	There are six main areas of asset compliance currently identified that we monitored through regular reporting. Management plans have been developed and are in place for these main areas of asset compliance.

Our aim is to maintain 100% compliance in all safety areas, this includes:

- Gas safety – Annual gas checks and prompt repairs.

- Electrical safety – Periodic inspections and remedial works.

- Fire safety – Risk assessments, clear actions, and robust monitoring.

- Asbestos management – Surveys, registers, and safe removal or encapsulation.

- Water safety – Legionella testing and monitoring.

- Lifts - Periodic inspections and refurbishment in communal spaces and residents’ homes.

We have clear audit trails, use accredited contractors and report compliance performance regularly. The Management Plans set out our approach to managing each area effectively in detail.

Additionally, we consider compliance with the Building Safety Act 2022 and the production of Building Safety Cases at high-risk buildings a main area of compliance. We have 10 buildings that each require a building safety case.

5.4 	The priority for this strategy will continue to be the asset compliance of property and the actions from compliance-based surveys. This commitment is reflected throughout the strategy and asset compliance is given priority when establishing annual work programmes and in day-to-day operations.

## 5.5 	Health and safety

The health and safety of Norwich’s residents, staff and contractors is of the utmost importance and Norwich will maintain as part of this strategy the high level of commitment is established across the organisation.

5.6 	There is a dedicated health and safety resource within the housing property team to manage the volume of work and due to the nature of the business. The role of Health and Safety Lead provides a focus on the development of internal solutions and applications. In doing so, it allows us to better manage our responsibilities around General Health and Safety, whilst applying a focus on Construction (Design and Management) Regulations 2015. Our building safety compliance team works to ensure that individual responsibilities are fine tuned to ensure we are effective at contract management on volume, in turn lifting standards around resident safety. The dedicated Health and Safety resource provides both office and field-based support.

5.7	There is significant focus on training to ensure all roles obtain the correct level of competencies. Training comes from external training partners, contractors and internally via the Health and Safety Lead, further supported by the council-wide health and safety team. In doing so, we provide a comprehensive training programme that allows us to futureproof our skills across all teams. To help us achieve our goals around training profiles, we work alongside our colleagues in learning and development. Our approach allows for full alignment with the corporate Health and Safety Strategy. Procedures and policies developed align to allow for united messaging around our health and safety responsibilities. The drive to share information and offer transparency will ensure all colleagues benefit. We ensure improvements are made visible to various forums both internally and externally. This transparency allows for improved engagement and open conversations around how we raise standards collectively.

## 5.8	Decent Homes Standard

A decent home is one that is safe, wind and weather tight, warm and has modern facilities. This is a continuing obligation and Norwich will maintain properties to meet any current Decent Homes Standard. We will prioritise the annual planned works programmes based on stock condition to ensure we are maintaining decency.

The definition of what is a decent home reflects the Housing Health and Safety Rating System (HHSRS). A decent home meets the following four criteria:

- It meets the current statutory minimum standard for housing.

Dwellings which fail to meet this criterion are those containing one or more hazards assessed as serious (‘Category 1’) under the HHSRS.

- It is in a reasonable state of repair.

Dwellings which fail to meet this criterion are those where either: one or more of the key building components are old and, because of their condition, need replacing or major repair; or two or more of the other building components are old and, because of their condition, need replacing or major repair.

- It has reasonably modern facilities and services.

Dwellings which fail to meet this criterion are those which lack three or more of the following:

- a reasonably modern kitchen (20 years old or less)

- a kitchen with adequate space and layout

- a reasonably modern bathroom (30 years old or less)

- an appropriately located bathroom and toilet

- adequate insulation against external noise (where external noise is a problem)

- adequate size and layout of common areas for blocks of flats.

A home lacking two or fewer of the above is still classed as decent, therefore it is not necessary to modernise kitchens and bathrooms if a home meets the remaining criteria.

- It provides a reasonable degree of thermal comfort.

This criterion requires dwellings to have both effective insulation and efficient heating.

It should be noted that, whilst dwellings meeting criteria b, c and d are likely also to meet criterion a, some Category 1 hazards may remain to be addressed. For example, a dwelling meeting criterion d may still contain a Category 1 damp hazard.

## 5.9	Housing Health and Safety Rating System (HHSRS)

HHSRS is a risk-based evaluation tool used to identify and address hazards in residential properties. It ensures homes meet health and safety standards, preventing tenants from living in unsafe conditions. The system is designed to assess hazards that could pose a risk to the health and safety of occupants, particularly vulnerable groups such as children, older adults, and those with health conditions. HHSRS categorises hazards into 29 types in total:

Damp and mould growth

1.  Exposure to house dust mites, damp, mould or fungal growths.

Excess cold

2.  Exposure to low temperatures.

Excess heat

3.  Exposure to high temperatures.

Asbestos and Manufactured Mineral Fibres

4.  Exposure to asbestos fibres or manufactured mineral fibres.

Biocides

5.  Exposure to chemicals used to treat timber and mould growth.

Carbon monoxide and fuel combustion products

6.  Exposure to—

(a)carbon monoxide.

(b)nitrogen dioxide.

(c)sulphur dioxide and smoke.

Lead

7.  The ingestion of lead.

Radiation

8.  Exposure to radiation.

Uncommuted fuel gas

9.  Exposure to uncombusted fuel gas.

Volatile organic compounds

10.  Exposure to volatile organic compounds.

Crowding and space

11.  A lack of adequate space for living and sleeping.

Entry by intruders

12.  Difficulties in keeping the home or House of Multiple Occupation (HMO) secure against unauthorised entry.

Lighting

13.  A lack of adequate lighting.

Noise

14.  Exposure to noise.

Domestic hygiene, pests and refuse

15.(1) Poor design, layout or construction such that the home or HMO cannot readily be kept clean.

(2) Exposure to pests.

(3) An inadequate provision for the hygienic storage and disposal of household waste.

Food safety

16.  An inadequate provision of facilities for the storage, preparation and cooking of food.

Personal hygiene, sanitation and drainage

17.  An inadequate provision of—

(a)facilities for maintaining good personal hygiene.

(b)sanitation and drainage.

Water supply

18.  An inadequate supply of water free from contamination, for drinking and other domestic purposes.

Falls associated with baths, etc.

19.  Falls associated with toilets, baths, showers or other washing facilities.

Falling on level surfaces, etc.

20.  Falling on any level surface or falling between surfaces where the change in level is less than 300 millimetres.

Falling on stairs, etc.

21.  Falling on stairs, steps or ramps where the change in level is 300 millimetres or more.

Falling between levels

22.  Falling between levels where the difference in levels is 300 millimetres or more.

Electrical hazards

23.  Exposure to electricity.

Fire

24.  Exposure to uncontrolled fire and associated smoke.

Flames, hot surfaces, etc.

25.  Contact with—

(a)controlled fire or flames.

(b)hot objects, liquid or vapours.

Collision and entrapment

26.  Collision with, or entrapment of body parts in, doors, windows or other architectural features.

Explosions

27.  An explosion at the home or HMO.

Position and operability of amenities, etc.

28.  The position, location and operability of amenities, fittings and equipment.

Structural collapse and falling elements.

29.  The collapse of the whole or part of the home or HMO.

5.10	As from October 2025 there are significant changes to how housing providers need to manage hazards under the HHSRS and work with residents. The Hazards in Social Housing (Prescribed Requirements) (England) Regulations 2025, commonly referred to as Awaab’s Law. Norwich has updated it ways of working and systems to ensure compliance with the new requirements around investigations, reports to residents and how we complete work. By 2027 all HHSRS categories of hazards will have the new approach applicable. The approach of the asset management strategy with its focus on maintaining properties and safety will support this important change in legislation.

6. Investment and Maintenance

6.1 	We have adopted a “whole life” approach to asset management:

- Planned maintenance – Regular lifecycle replacement programmes such as kitchens, bathrooms, roofs, windows and heating systems.

- Statutory Inspections – Servicing and inspections to keep assets safe and in good condition.

- Responsive repairs – A reliable day-to-day service that meets residents’ needs quickly.

- Preventative maintenance – A programme of cyclical repairs and redecoration to the external and internal areas of blocks to reduce future repair requirements.

- Capital investment – Upgrades that improve safety, sustainability, or value of homes.

We use stock condition surveys and asset performance modelling to plan works over a 30-year period, with regular reprofiling.

The Asset Management Team leads the operational assessment management work. When developing annual works programmes, they ensure that asset compliance is the priority and then any backlog of planned maintenance. These are then aligned with the investment that is required to maintain homes to meet our commitments as a landlord and social housing provider.

6.2	Historically there have been periods where funding constraints have meant there was a lack of investment in planned programmes. This strategy takes the pragmatic approach needed and outlines the approach required to put Norwich in the position to invest in its stock in the most efficient way. A more targeted approach will be taken to planned works programmes based on repairs demand analysis and value for money. The aim is to target planned spend in a way where it reduces the demand on responsive work. This includes identifying those properties and estates where there is significant demand for repairs and examining trends such as the same component failing.

6.3	Effective procurement of services provided by contractors will form part of this strategy. This will help drive efficiencies and enhance services contractors can provide.

6.4	Delivering value for money is a key area for this strategy. And one of the main ways to be more efficient is this greater emphasis on planned work. This can assist achieving value for money in the following ways:

- An intelligent cyclical programme where preventative works are undertaken but not done before the work is necessary.

- Potential warranty and handover claims identified and properly actioned.

- New products identified that minimise maintenance liabilities through durability, easier cleaning and resistance to anti-social behaviour.

- Exploring technology to better capture data and provide information directly about asset condition and maintenance activity.

- The capacity to analyse repair activity to identify trends and identify impactful actions.

- Assessing alternative, new or sustainable solutions that reduce the carbon footprint of the council’s maintenance activities.

6.5 	To assist with the delivery of the Asset Management Strategy, the Asset Management Group provides continuing monitoring of this work. This group assists with the effective management of assets when they move between teams, have a change of use or become void. The group will oversee the ongoing appraisal of existing stock. It will provide extra oversight of the asset compliance work with a particular emphasis on cross team collaboration to ensure full compliance is maintained. The group creates a forum where the effective working between Property and Housing teams can be furthered and where any complex asset management matters can be addressed.

## 6.6	Planned works and cyclical programmes

Based on our asset condition and component data we have put in place stock investment and planned maintenance programmes for the buildings we manage to maintain stock and improve conditions for residents. Programmes are established from the surveys and other data held within asset management systems. Physical inspections are carried out in advance of planned work to ensure work is needed at that time and to check the detailed information needed to specify the work. Adjustments are then made to reflect the extent of works or where properties are included within the programme and to smooth expenditure year on year.

6.7	A key part of the delivery of this asset management strategy is the move to new major works contracts. This is a transition away from delivering capital investment programmes through multiple contractors accessed through frameworks. These frameworks have covered prescribed works where contractor have been evaluated on price and quality. From April 2026 all works will be undertaken by two new long-term partnering contracts. These contracts are expected to increase the customer focus within delivery of works, while also including wider social value commitments. They will also support the long term and targeted asset management approach we have developed and articulated in this strategy, including decarbonisation.

## 6.8	Responsive and voids maintenance

We recognise how important the repairs service is to our residents and that it often plays a significant role in shaping residents’ perception of the service. Our repairs works are delivered through Norwich’s wholly owned contractor Norwich City Services Ltd (NCSL). NCSL is the contractor for responsive repairs, damp remediation, disrepair works and minor voids. The focus is on continuing to develop this partnership, so it supports the aims of this strategy and meets the improvements in service we have identified for residents from various sources of feedback.

6.9	Repairs and voids work also provide an important input to inform our capital programmes via reporting back after attending a property. We use colleagues and NCSL when attending site to report back on any issues. They help identify building elements to homes that require renewal before the expected lifecycle date based on condition, previous refusals or beyond economical repair.

7. Asset Performance and Options Appraisal

7.1	Not all homes deliver equal financial value to the Housing Revenue Account (HRA). Some cost more to maintain, have high turnover or are less popular with residents. We will:

- Assess each property’s financial performance.

- Identify homes that may not be up to modern standards or experience lower demand.

- Consider options such as improvement, remodelling, tenure change, disposal or redevelopment.

This approach ensures we spend wisely and provide homes in which people want to live.

## Stock Condition Data

7.2	The approach to investment and maintenance is centred on the assessment of asset information. This assessment is based on the stock condition database supplemented by local management knowledge and professional assessment.

7.3	We hold information about all our homes in the stock condition database. This information is based on surveys carried out predominantly by professional surveying practises and supported by information from our own surveyors. It also draws information from EPC’s, drone surveys, capital improvements, repairs work and information provided by staff.

7.4	Maintaining and updating the data in a consistent manner across a number of systems remains challenging and improving how data is validated is the focus of the asset management teams current activities. The modernisation of our processes data and technology infrastructure through the Better Homes programme will increase the ease with which information can be maintained and analysed.

7.5	To deliver cost effective future investment plans, this strategy maintains a targets for stock, set out in our approach to Stock Condition Surveys. The approach brings stock condition information up to date and then maintains this by surveying 20% of the majority of properties on an annual basis. The exception to this is our high-risk buildings, that are surveyed every three years. This ensures no property has a survey of more than five years old. There has been an intensive programme to continue and accelerate the work needed to achieve this position.

7.6	It is worth noting that actual stock condition is a result of a number of inputs that impact on the current condition of the housing stock as shown below:

New build construction - The Initial life of components on new build properties built or purchased.

Refurbishment - Work undertaken to extend the life cycle of multiple components at the same time.

Planned maintenance - Work to achieve economies by replacing components just before they would otherwise require responsive repair and to anticipate changes in building standards.

Cyclical maintenance – Work to prevent deterioration in the physical condition of components.

Responsive maintenance - work to remedy unplanned deterioration in the components condition.

Voids repair - Work undertaken to prevent or remedy the unplanned deterioration of components triggered by the specific event of the property being vacated at the end of a tenancy.

## 7.7 	Component Life Cycle

The component life cycles used are summarised below:

| Component | Life Expectancy |
| --- | --- |
| Roof - Flat | 30-40 |
| Roof - Pitched | 60-80 |
| Rainwater Goods | 50-60 |
| Windows | 40 |
| Doors | 30-40 |
| Kitchen | 20 |
| Bathroom - Standard | 30 |
| Bathroom - Adapted | 20 |
| Additional toilet | 30 |
| Electrical wiring | 40 |
| Boilers, Heat Pumps | 15 |
| Heating Distribution Systems | 30 |
| Wall finish | 60 |

7.8	These life cycles are reviewed regularly using repairs data and the manufacturers and materials supplies information to ensure accurate forecasting and programming. A review of life cycles of our homes has taken place to ensure they are aligned across the organisation. This information is used in various ways, for example depreciation in the corporate accounts.

7.9 	Retaining freeholds

Our policy is to retain freeholds of existing stock and obtain freeholds wherever possible. This is because there is greater oversight of these properties allowing better services to residents and owned sites are generally more cost effective to manage. The ownership of freeholds also fits with the long-term nature of asset management and the approach taken within this strategy. Suitable commercial and other considerations will be given to any site, to ensure this is beneficial.

  - Tenure changes

The change of tenure will be considered as an option when appraising properties. This may also be used to retain and maintain older stock that requires significant investment and avoid the loss of a social asset in the long term. Where a property is identified for tenure conversion all requirements to inform or consult.

  - Housing Revenue Account business plan

We review our 30-year Housing Revenue Account each year and publish this.  It includes a review of asset spend over the 30-year business plan and established funding for the programme. This business plan facilitates the needs of this strategy. There is significant investment in a decarbonisation programme that has been included in business plan and this is a significant investment in upgrading our homes and runs through to 2045. This planning supports the approach to sustainability and energy efficiency. We have a plan that funds all the inputs needed to achieve decent homes now and in the future. This has been the result of various teams working to input their costs and a result of the work to improve the data we hold on our properties.

  - There is significant detail on asset expenditure now in place over the next 30 years. This has allowed the development of detailed and accurate expenditure. The table below shows a view of the high-level detail of the expenditure and funding. The two charts that follow show the profile of the expenditure and then the funding over the entire 30-year period.

The table below shows a Breakdown of asset expenditure and funding. Years 1 to 6 detail with 30-year total:

|  | 1 | 2 | 3 | 4 | 5 | 6 | 30 Year |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Description | 2025.26 | 2026.27 | 2027.28 | 2028.29 | 2029.30 | 2030.31 | Total |
|  | £000 | £000 | £000 | £000 | £000 | £000 | £000 |
| Expenditure |  |  |  |  |  |  |  |
| Major Works | -£24,742 | -£23,684 | -£24,668 | -£24,330 | -£24,689 | -£30,633 | -£903,830 |
| Decarbonisation | -£10,536 | -£18,899 | -£20,053 | -£20,773 | -£17,372 | -£17,894 | -£651,573 |
| Disabled Adaptations | -£2,750 | -£2,750 | -£2,665 | -£2,718 | -£2,773 | -£2,828 | -£104,241 |
| Environmental Improvements | -£250 | -£500 | -£513 | -£523 | -£533 | -£544 | -£19,739 |
| Compliance Costs | -£1,667 | -£250 | -£259 | -£267 | -£275 | -£283 | -£3,000 |
| Other Capital Expenditure | -£619 | -£375 | -£231 | -£237 | -£242 | -£248 | -£11,025 |
| New Build & 141 Replacements | -£8,331 | -£16,878 | -£8,925 | -£1,609 | £0 | £0 | -£35,742 |
| Total expenditure | -£48,894 | -£63,336 | -£57,314 | -£50,456 | -£45,884 | -£52,429 | -£1,729,151 |
| Financing |  |  |  |  |  |  |  |
| Revenue Contribution to Capital Outlay | £0 | £704 | £0 | £6,507 | £8,793 | £0 | £16,003 |
| Major Repairs Reserve | £24,754 | £14,572 | £16,880 | £17,428 | £17,784 | £18,035 | £640,636 |
| Other Capital receipts | £14,996 | £25,676 | £388 | £407 | £428 | £449 | £63,320 |
| Leaseholder Contributions | £0 | £1,653 | £250 | £350 | £250 | £250 | £8,753 |
| Decarbonisation Funding | £0 | £0 | £14,543 | £4,000 | £4,000 | £4,473 | £163,528 |
| General RTB Receipts | £5,088 | £2,395 | £1,018 | £1,088 | £1,163 | £1,242 | £81,331 |
| Retained RTB Receipts | £4,056 | £8,324 | £4,462 | £804 | £0 | £0 | £17,646 |
| Borrowing | £0 | £10,012 | £19,773 | £19,872 | £13,466 | £27,981 | £737,935 |
| Total financing | £48,894 | £63,336 | £57,314 | £50,456 | £45,884 | £52,429 | £1,729,151 |
|  | 1 | 2 | 3 | 4 | 5 | 6 | 30 Year |
| Revenue | 2025.26 | 2026.27 | 2027.28 | 2028.29 | 2029.30 | 2030.31 | Total |
|  | £000 | £000 | £000 | £000 | £000 | £000 | £000 |
| Responsive & Cyclical Repairs | -£23,730 | -£24,991 | -£25,571 | -£25,734 | -£25,884 | -£26,020 | -£997,885 |

Asset Management Expenditure – 30-year plan

Asset Management Funding – 30-year plan

8. Sustainability and Energy Efficiency

  - We understand the importance of warm, sustainable and energy efficient homes and will maximise this to benefit both residents and the wider community. We take a leading role in tackling climate change and we are committed to deliver retrofit aligned to the corporate Net Zero targets.

We will:

- Improve the energy efficiency of all homes to meet EPC Band C by 2030.

- Invest in renewable technologies where viable.

- Support residents in reducing fuel bills through advice and technology.

- Reduce carbon emissions from our operations and supply chain.

- Execute our plan for the decarbonisation of the portfolio.

- Engage with communities about energy efficiency and decarbonisation solutions.

8.2	This strategy recognises the potential of new energy saving technology and the environmental benefits this can bring along with the opportunity for lower energy costs in residents homes. We set out our detailed approach to the sustainability in our Climate Responsive Norwich Programme 2025-2035. This has four main areas of action, one of which is Council Housing climate action. This work is underway and has already been successful in attracting significant external funding. The Climate Responsive Norwich Programme has identified the full cost of the decarbonisation work. It establishes the works required in some of our homes and established a plan for optimisation studies with the remaining homes, where more detailed work is needed to identify solutions. An example of this is the 29 communal heat networks. 13 of these have been identified where heat pumps solutions will put in place. The remaining networks have optimisation surveys commencing.

8.3	Norwich has good coverage of EPC data and has identified that the average rating of our homes is EPC C. However, we also have just under a quarter of the portfolio below EPC C. The Climate Responsive Norwich Programme 2025-2035 includes the plan in detail for achieving EPC C across our homes. The table below show the breakdown of current ratings.

9. Data and Systems

9.1	Good decisions rely on good data. We will continue to:

- Maintain up-to-date asset data with condition, compliance and performance information.

- Use digital tools to improve accuracy and reporting.

- Regularly validate data through surveys, inspections, and audits.

The importance of data supporting asset compliance is a key part of our approach. We have worked towards being data led in our decision making. Alongside the work to capture and validate the information about our homes, we have developed and will continue to develop performance dashboards to provide robust monitoring of work and the portfolio. We will use these data sets to target work and achieve the long terms aims of this plan.

10. Resident Engagement and Consultation

10.1	Residents’ views are central to our strategy, we will ensure this by actively engaging with residents, listening to their feedback and using their insights to shape priorities and investment decisions. This means improving communication and making sure our services are accessible, fair, and focused on delivering real value for customers. Our goal is not only to maintain safe, high-quality homes but to do so in a way that strengthens trust and satisfaction among the communities we serve.

We will:

- Consult residents on planned works.

- Before major works, residents will be consulted on design choices and disruption minimisation.

- Act on feedback about property condition and safety.

- Communicate clearly about our services to maintain their homes, repairs, improvements and investment plans.

- Resident satisfaction surveys after major works or home improvements have been carried out.

- Use customer feedback to shape service delivery of our services.

11. Governance and Reporting

11.1	Cabinet has overall responsibility for this strategy. Performance will be monitored through:

- Regular compliance reports.

- Progress against planned investment programmes.

- Annual asset performance reviews.

We will review this strategy every three years or sooner if required by regulatory or legislative change.

12. Conclusion

12.1	This strategy provides a practical plan to manage our homes responsibly. By focusing on safety, compliance, sustainability and value for money, we will protect our assets, meet residents’ needs, and ensure our portfolio remains fit for the future.

If you need this information by email for use with the 
read-aloud function or in an alternative format, please 
contact us on 0344 980 3333 or visit norwich.gov.uk/intran

Produced by Norwich City Council

www.norwich.gov.uk